QuantIAN

A Multi-Cloud Intelligent Autonomous Network

for Quantitative Market Analytics

MVP Definition & Team Planning Document

NYU Courant – MSCS Cloud Computing

| Team Members |  |
| --- | --- |
| Aditi |  |
| Anusha |  |
| Bhavesh |  |

Spring 2026

# 1. Executive Summary

This document defines the Minimum Viable Product (MVP) for QuantIAN, our Part II project for the NYU Cloud Computing course. It is designed so all three team members have a shared understanding of what we are building, why we made these decisions, and how the work is divided.

QuantIAN is a multi-cloud intelligent system for quantitative market analytics. It ingests real-time financial data, detects anomalies using machine learning, and computes portfolio risk metrics – all distributed across three major cloud providers.

# 2. Why QuantIAN?

## 2.1 Problem Statement

Retail investors and small analytics teams lack access to real-time market monitoring tools that combine anomaly detection with risk analysis. Existing tools are either too expensive (Bloomberg Terminal), too simplistic (basic alerting), or centralized on a single platform. QuantIAN addresses this by providing a distributed, multi-cloud analytics system that watches live market activity, flags unusual patterns, and evaluates portfolio risk.

## 2.2 Why This Meets Course Requirements

The professor requires Part II to use at least 2 cloud vendors and at least 2–3 PaaS services. QuantIAN uses three cloud vendors (AWS, Azure, GCP) and at least three distinct PaaS services (streaming/IoT, AI/ML, and analytics). It also naturally demonstrates multi-cloud architecture, which the professor emphasized as important.

## 2.3 Why We Simplified from the Original Proposal

Aditi’s original proposal included a fully decentralized P2P overlay network with autonomous node discovery. While conceptually strong, implementing a custom P2P protocol would consume most of our development time without demonstrating cloud PaaS skills – which is what the professor actually grades on.

Our decision: Replace the P2P layer with cloud-native messaging services (AWS SQS, Azure Service Bus, GCP Pub/Sub). The system is still distributed across three clouds with independent service nodes, but communication uses managed cloud services rather than a custom protocol. This is actually more realistic and industry-standard.

# 3. MVP Definition

## 3.1 What the MVP Includes

| Component | What It Does | Cloud Service |
| --- | --- | --- |
| Market Data Ingestion | Pulls price data from a free API (CoinGecko or Alpha Vantage) at regular intervals, formats it, and stores it for downstream consumption. | AWSKinesis Data Streams or SQS for queueingS3 for raw data storageLambda for ingestion logic |
| AI Anomaly Detection | Consumes market data, runs Isolation Forest or statistical threshold model to detect anomalies (price spikes, volume surges, bid-ask spread gaps). Flags events for human review. | AzureAzure ML for model hostingAzure Functions for event processingAzure Service Bus for alerts |
| Portfolio Risk Analysis | Computes risk metrics (volatility, Value at Risk, max drawdown) on a sample portfolio. Recomputes periodically or on-demand. | GCPBigQuery for historical data + analyticsCloud Functions for computation triggersVertex AI (optional) for predictive risk |
| Dashboard | Web UI showing live data feed, anomaly alerts with human review (approve/dismiss), and risk metric display. | Any cloud (or local)Simple React/Flask appCalls APIs from all 3 clouds |

## 3.2 What the MVP Does NOT Include

These are explicitly out of scope for the MVP. We can add them later if time permits.

- Custom P2P overlay protocol (replaced by cloud messaging)

- Real-time WebSocket streaming (batch/polling every 30–60 seconds is sufficient)

- Backtesting engine for historical strategy evaluation

- Actual trading execution or order placement

- Advanced deep learning models (simple Isolation Forest or statistical thresholds are enough)

- Mobile app (web dashboard only)

## 3.3 Data Flow (How It All Connects)

The system follows a straightforward pipeline:

- Ingestion Node (AWS): Pulls market data from free API every 30–60 seconds. Stores raw data in S3. Pushes formatted price events to a cross-cloud message queue.

- Anomaly Detection Node (Azure): Subscribes to the data stream. Runs each batch through the ML model. If anomaly detected, creates an alert record and pushes it to the dashboard API.

- Risk Analysis Node (GCP): Periodically pulls accumulated data from storage. Computes portfolio risk metrics. Results are exposed via API for the dashboard.

- Dashboard: Displays all three feeds. Users can review anomaly alerts (mark as real issue or false alarm). Shows risk metrics and current market data.

## 3.4 Cross-Cloud Communication

Instead of a custom P2P protocol, we use REST APIs and cloud messaging services for inter-service communication. Each component exposes a simple API. The dashboard aggregates data from all three. For asynchronous communication (e.g., new data triggers anomaly detection), we can use a lightweight message relay – for example, the AWS Lambda writes to a shared endpoint that Azure Functions polls, or we use a simple webhook pattern.

Key point: This is how real multi-cloud systems work in production. We are not losing any architectural credibility by using managed services instead of a custom protocol.

# 4. Use Cases (For Midterm Presentation)

These are the specific scenarios we plan to demonstrate:

| # | Use Case | What Happens | Demo Proof |
| --- | --- | --- | --- |
| UC1 | Live Market Data Ingestion | System pulls crypto/stock price data every 30–60s and stores it in S3 | Dashboard shows live price feed updating in near-real-time |
| UC2 | Anomaly Detection Alert | ML model detects unusual price movement or volume spike and creates alert | Dashboard shows alert with details; user can review and classify |
| UC3 | Human-in-the-Loop Review | User reviews flagged anomaly, marks it as real or false alarm | Alert status updates; feedback improves future detection |
| UC4 | Portfolio Risk Computation | System computes volatility, VaR, drawdown for a sample portfolio | Dashboard displays risk metrics with visual indicators |
| UC5 | Multi-Cloud Architecture | All three services run on different clouds and communicate via APIs | Show AWS, Azure, and GCP consoles side by side with running services |

# 5. Cloud Services Breakdown

This maps exactly to what the professor requires: at least 2 cloud vendors, at least 2–3 PaaS services.

## 5.1 AWS (Market Data Ingestion)

- Kinesis Data Streams or SQS – streaming/queueing PaaS (counts as IoT/streaming service)

- S3 – object storage for raw market data

- Lambda – serverless compute for ingestion logic

- Free tier: 1M Lambda requests/month, 5GB S3, 1M SQS requests

## 5.2 Azure (AI/ML Anomaly Detection)

- Azure Machine Learning – model training and hosting (counts as AI/ML PaaS service)

- Azure Functions – serverless event processing

- Azure Service Bus – message queuing for alerts

- Free tier: Azure for Students provides $100 credit

## 5.3 GCP (Analytics & Risk)

- BigQuery – data warehouse for historical analytics (counts as analytics PaaS)

- Cloud Functions – serverless risk computation triggers

- Vertex AI (stretch goal) – predictive risk modeling

- Free tier: 1TB BigQuery queries/month, 2M Cloud Functions invocations

## 5.4 PaaS Mapping to Course Requirements

| Course PaaS Category | Our Service | Cloud Vendor |
| --- | --- | --- |
| IoT / Streaming Data | Kinesis / SQS for market data ingestion | AWS |
| AI / Machine Learning | Azure ML for anomaly detection model | Azure |
| Big Data Analytics | BigQuery for risk metric computation | GCP |

# 6. Work Distribution

Each team member owns one cloud component end-to-end. Everyone contributes to the dashboard and integration. (I just randomly wrote this for now, this isn’t fixed)

| Member | Primary Ownership | Key Tasks | Shared Tasks |
| --- | --- | --- | --- |
| Anusha | AWS – Market Data Ingestion | Set up Lambda + SQS/Kinesis. Build data pipeline from API to S3. Expose ingestion API. | Dashboard integration, weekly updates, documentation |
| Aditi | Azure – AI Anomaly Detection | Train Isolation Forest model. Deploy on Azure ML. Build alert pipeline with Functions. | Dashboard integration, midterm slides, architecture diagrams |
| Bhavesh | GCP – Portfolio Risk Analysis | Set up BigQuery schema. Implement risk calculations (VaR, volatility). Expose risk API. | Dashboard integration, Part I migration lead, final report |

Note on Part I: Part I (legacy app migration) should be done collaboratively. One person leads the installation, the others document and help troubleshoot. Aim to complete Part I within 2 weeks so the team can focus on Part II.

# 7. Proposed Timeline

| Week | Milestones | Deliverable |
| --- | --- | --- |
| Week 1 | Midterm presentation (I know we are doing this right now). Each member has a basic service running on their cloud. Integration plan defined. | 6-slide presentation |
| Week 2 | Complete Part I: Install legacy app, get login working, begin cloud migration planning | Screenshots + status update |
| Week 3 | Finalize Part I migration (deploy on VM or container). Each member sets up their cloud environment (AWS/Azure/GCP free tiers). | Part I demo-ready |
| Week 4-5 | Build individual components: ingestion pipeline (AWS), anomaly model (Azure), risk engine (GCP). Begin dashboard scaffolding. | Weekly status updates |
| Week 6 | Cross-cloud integration: connect components via APIs. Dashboard pulls from all three. End-to-end data flow working. | Integration demo |
| Week End Semesters | Polish: human-in-the-loop review, risk visualization, error handling. Prepare final demo and report. | Final demo + report |

# 8. Technology Stack Summary

| Category | Technology |
| --- | --- |
| Languages | Python (primary), JavaScript (dashboard) |
| Data Source | CoinGecko API (free) or Alpha Vantage (free tier) |
| ML Model | Isolation Forest (scikit-learn) – simple, effective for anomaly detection |
| Dashboard | React frontend + Flask/FastAPI backend (or Streamlit for faster MVP) |
| Cross-Cloud Comms | REST APIs + webhook pattern (simple, reliable, demo-friendly) |
| Version Control | GitHub (shared repo with separate directories per component) |

# 9. Risks and Mitigations

- Free tier limits: We use polling (not real-time streaming) and small data volumes. Free tiers should be sufficient for demo purposes.

- Cross-cloud latency: Since we poll every 30–60 seconds (not millisecond trading), latency between clouds is not a concern.

- Scope creep: The MVP is deliberately minimal. If we finish early, we expand. If we run behind, the MVP as defined is still demo-worthy.

- Part I delays: We aim to finish Part I within 2 weeks. If installation issues arise, we ask the professor (he offered to demo it and help).

- Team coordination: Each member owns one cloud independently. We only need to coordinate on API contracts and the dashboard. Weekly syncs keep everyone aligned.

# 10. Immediate Next Steps

For everyone this week:

- Read this document and flag any disagreements or suggestions

- Sign up for free tiers on your assigned cloud (AWS/Azure/GCP)

- Start Part I: Download the legacy app packages from the professor’s Google Drive

- Set up the shared GitHub repo with directories: /part1, /aws-ingestion, /azure-anomaly, /gcp-risk, /dashboard